ZeniPost

End-to-End License & Billing Flow Audit

Client Flow  ·  Admin/Business Flow  ·  Gap Register  ·  Remediation Plan

May 2026  |  CONFIDENTIAL

Executive Summary This audit traces the full customer purchase journey and the admin license-issuance workflow through the ZeniPost dashboard and email-app. Ten gaps were identified. Three are CRITICAL and should be resolved before the next release. CRITICAL (3): Sign-up has no payment gate; revoked licenses are still downloadable; JWT_SECRET has an insecure hardcoded fallback. HIGH (3): No email verification; install-seat limits not enforced; no self-service payment flow. MEDIUM (4): Wrong license default limits; rootDomain bug on ccTLDs/IPs; no password-reset route; duplicated buildLicensePayload().

# 1. Client (Customer) Purchase Flow

Step-by-step walkthrough from a prospective customer's perspective — from first visit through to a running, licensed installation.

| Step | Actor | Action | Status | Notes |
| --- | --- | --- | --- | --- |
| 1 | Visitor | Lands on zenipost.com, reads plan and pricing page | WORKS | Starter $49/yr (25k subs), Pro $149/yr (100k subs), Agency $299/yr (unlimited). Clearly stated. |
| 2 | Visitor | Clicks Get Started, navigates to dashboard /register | WORKS | Registration form: name, email, password, company name. Standard fields present. |
| 3 | Visitor | Submits registration form | GAP | GAP-01: No email verification. Any email address accepted. Account is immediately active with full Starter access. |
| 4 | New user | Account created, plan assigned automatically | GAP | GAP-02: Plan set to 'starter' on sign-up with ZERO payment required. No Stripe or payment processor is wired into registration. |
| 5 | New user | Wants to upgrade to Pro or Agency | GAP | GAP-03: No self-service payment or upgrade flow. Customer must contact admin. Admin manually creates invoice, marks paid, then upgrades plan. |
| 6 | Admin | Creates invoice, marks paid, upgrades customer plan | WORKS | Admin billing workflow is functional once invoked. The gap is that it is entirely manual. |
| 7 | Admin | Creates a license for the customer's domain | WORKS | License creation form exists. JWT signed and stored. Customer receives license key. |
| 8 | Customer | Downloads license from portal My Licenses page | GAP | GAP-04: Download endpoint (GET /api/portal/license/:id/download) checks ownership but does NOT check revokedAt. A revoked license is freely downloadable. |
| 9 | Customer | Runs install.py setup wizard on their server | WORKS | Wizard prompts for license key, contacts /api/license/register-install, writes license to disk. |
| 10 | Customer | Installation registered, installCount incremented | GAP | GAP-05: installCount stored but NEVER compared to plan seat limit (Starter=1, Pro=3). Starter customers can install on unlimited servers. |
| 11 | Customer | Email app boots, license loaded into memory | WORKS | License JWT parsed, plan and features extracted, plan-gated routes activated correctly. |
| 12 | Customer | Uses plan-gated features (A/B Testing, Automation, etc.) | WORKS | Backend: router-level license_feature() dependency. Frontend: FeatureGate + LicenseContext. Correct upgrade prompt shown. |

# 2. Admin / Business Flow

Step-by-step walkthrough from the ZeniPost business admin's perspective — creating customers, issuing licenses, and managing the account lifecycle.

| Step | Actor | Action | Status | Notes |
| --- | --- | --- | --- | --- |
| 1 | Admin | Logs in to dashboard, role verified | WORKS | requireAdmin middleware checks user.role === 'admin'. JWT validated. All billing/license routes protected. |
| 2 | Admin | Views registered customer accounts in Users panel | WORKS | User list is admin-only. No cross-account data leakage. |
| 3 | Admin | Creates an invoice for a customer | WORKS | Invoice creation with line items, amounts, due date. Admin-only route. |
| 4 | Admin | Marks invoice paid, upgrades customer plan | WORKS | Manual but functional. Plan upgrade logic applies limits from PLAN_DEFINITIONS correctly. |
| 5 | Admin | Navigates to Licenses, clicks Create License | GAP | GAP-06: Form defaults to subscribersLimit=500 and emailsPerMonth=2500. Actual Starter plan values: 25,000 / 100,000. Admin must manually correct every field. |
| 6 | Admin | Enters customer domain, license scope computed | GAP | GAP-07: rootDomain() strips only one level. 'user.co.uk' becomes 'co.uk' (wrong). IPs and localhost return empty string. License scope is incorrect. |
| 7 | Admin | License JWT generated and saved to database | GAP | GAP-08: buildLicensePayload() is copy-pasted in both portal.ts and licenses.ts. Any new field must be added in two places or the copies drift silently. |
| 8 | Customer | Downloads license from portal | GAP | GAP-04: revokedAt is set correctly by admin but the download endpoint never reads it. Revoked customers can re-download at any time. |
| 9 | Admin | Revokes a license (sets revokedAt) | WORKS | Admin action recorded. Running email-app detects revocation on next scheduled ping. Only the download path bypasses this. |
| 10 | Admin | Monitors install count vs. plan limit | GAP | GAP-05: installCount increments on each register-install call but is never blocked. Admin can see the count but has no automated enforcement. |
| 11 | Admin | Resets a locked-out customer's password | GAP | GAP-09: No forgot-password or reset-token route exists in auth.ts. Admin must update the bcrypt hash directly in MongoDB. |
| 12 | Admin | Ensures JWT_SECRET is secure before deployment | GAP | GAP-10: JWT_SECRET defaults to 'zenipost-secret-key-change-in-production' in lib/auth.ts. If env var absent, all sessions use a publicly known key. |

# 3. Consolidated Gap Register

All ten gaps sorted by severity with file locations and recommended fixes.

| ID | Area | Severity | Gap Summary | Impact | Recommended Fix | File |
| --- | --- | --- | --- | --- | --- | --- |
| GAP-02 | Revenue / Billing | CRITICAL | Sign-up grants Starter plan with full API access and 25k-subscriber limit. No payment is requested or processed. | ZeniPost earns $0 from self-registered users unless admin manually invoices them. | Integrate Stripe Checkout at registration. Only upgrade plan after payment webhook confirmed. Gate /api/** on a paid flag until invoice settled. | routes/auth.ts |
| GAP-04 | License Security | CRITICAL | GET /api/portal/license/:id/download returns the license JWT even when revokedAt is set. Only ownership is checked. | Revoked customers can re-download and continue using a valid license indefinitely. | In download handler: if (license.revokedAt) return 403. Also check revokedAt in /register-install endpoint. | routes/portal.ts |
| GAP-10 | Auth Security | CRITICAL | JWT_SECRET hardcoded as 'zenipost-secret-key-change-in-production' in lib/auth.ts. Used verbatim if env var is absent. | All sessions from any unconfig'd instance are cross-valid. Secret is publicly known from source code. | Remove fallback entirely. Throw a startup error if JWT_SECRET is missing or shorter than 32 chars. Validate in install.py. | lib/auth.ts |
| GAP-01 | Auth / Trust | HIGH | Registration accepts any email address with no verification step. Disposable and spoofed emails can own accounts. | Spam registrations, fake accounts, no ability to contact user by email. | Send verification email on register. Block full access until emailVerifiedAt is set. Store verification token with TTL. | routes/auth.ts |
| GAP-03 | Billing / UX | HIGH | No self-service payment flow exists. Customers cannot upgrade their own plan. All upgrades require admin manual action. | Poor conversion rate. Admin bottleneck for every plan change. Revenue delayed by manual process. | Integrate Stripe Billing. Add customer-facing upgrade page. Stripe webhook handler calls existing plan-upgrade service. | routes/billing.ts |
| GAP-05 | License Enforcement | HIGH | register-install increments installCount but never compares it to the plan seat limit (Starter=1, Pro=3, Agency=unlimited). | Starter customers can install on unlimited servers. Plan seat limits are decorative. | Fetch plan definition in register-install. Compare installCount against limit. Return 403 with clear message when exceeded. | routes/licenses.ts |
| GAP-06 | License Creation | MEDIUM | Create-license form defaults: subscribersLimit=500, emailsPerMonth=2500. Actual Starter plan: 25,000 / 100,000. | Under-provisioned licenses shipped to customers if admin forgets to correct the fields. | Auto-populate numeric defaults from PLAN_DEFINITIONS when admin selects a plan in the creation form. | routes/licenses.ts |
| GAP-07 | License Validation | MEDIUM | rootDomain() strips only one subdomain level. 'user.co.uk' becomes 'co.uk'. IPs and localhost return empty string. | License valid for wrong domain scope. ccTLD customers or IP-based installs cannot be correctly licensed. | Replace with tldts npm package for public-suffix-aware parsing. Handle IPs and localhost explicitly. | routes/licenses.ts |
| GAP-08 | Code Quality | MEDIUM | buildLicensePayload() is copy-pasted in portal.ts and licenses.ts. Changes to one are not reflected in the other. | New license fields silently missing from one code path. Drift risk on every JWT schema change. | Extract to lib/license-builder.ts. Both routes import from the shared module. | portal.ts, licenses.ts |
| GAP-09 | Auth / UX | MEDIUM | No forgot-password or reset-token route exists in auth.ts. Admin must update MongoDB directly to reset a password. | Customers locked out with no self-serve recovery. High admin support burden. | Add POST /api/auth/forgot-password (email token) and POST /api/auth/reset-password. Send email via configured SMTP. | routes/auth.ts |

# 4. Recommended Remediation Order

Address all CRITICAL items before any new feature work. Estimates are implementation-only (exclude QA).

## Sprint 1 — Critical (Week 1-2)

- GAP-10: Remove hardcoded JWT_SECRET fallback. Throw on startup if env var absent or < 32 chars. Add validation to install.py. (2-3 hrs)

- GAP-04: Block revoked license download in portal.ts. Add revokedAt check to register-install endpoint. (3-4 hrs)

- GAP-02: Wire Stripe Checkout to registration. Upgrade plan on payment webhook. Gate API on paid flag. (2-4 days)

## Sprint 2 — High Priority (Week 3-4)

- GAP-05: Enforce install-seat limit in register-install. Compare installCount to plan definition. (4-6 hrs)

- GAP-01: Email verification on registration. Block full access until verified. Store emailVerifiedAt. (1-2 days)

- GAP-03: Self-service upgrade flow with Stripe Billing webhooks. Customer-facing plan page. (3-5 days)

## Sprint 3 — Medium Polish (Week 5-6)

- GAP-09: Forgot-password and reset-password routes plus email delivery. (1 day)

- GAP-06: Auto-populate license form defaults from PLAN_DEFINITIONS. (2-3 hrs)

- GAP-07: Replace rootDomain() with tldts. Handle IPs and localhost. (4 hrs)

- GAP-08: Extract buildLicensePayload to lib/license-builder.ts. (2 hrs)

# 5. What Already Works Well

These areas are solid and should not be refactored without a clear reason.

- Backend feature gating: license_feature() FastAPI dependency applied at router level for all plan-gated routes (ab_testing, automation, deliverability, audit_trail). No per-handler duplication needed.

- Celery beat gating: Beat schedule reads license at module-load time. Automation and A/B tasks only registered when plan includes those features. Starter plans waste no worker cycles.

- Frontend feature gating: LicenseContext fetches plan once on login. FeatureGate wraps all gated React routes. Sidebar filters nav items per plan. Correct upgrade prompt shown instead of confusing 403 errors.

- Subscriber quota enforcement: Single-add and bulk-upload endpoints both check max_subscribers license limit. Campaign send runs a preflight count before dispatching batches.

- Optimistic license loading: LicenseContext defaults to all-features-enabled while the fetch is in flight. Paying users never see a locked-state flash on page load.

- License revocation at runtime: Running email-app pings the license server on schedule. Revoked licenses detected at next ping and features disabled. Only the download path (GAP-04) bypasses this.

- Admin-only billing routes: All invoice creation, plan upgrades, and license operations gated by requireAdmin middleware. No customer can self-escalate their plan.

- Idempotent Celery send tasks: Per-recipient send attempt records checked before each send. Duplicate sends on task retry are structurally prevented.

Report generated by ZeniPost Engineering  |  May 2026  |  For internal use only